## Slide 1: Business Proposal
Confidential
Project Name : Integrating Industrial Protocol stack onto TI’s AM4376 PRU core
For: Kaynes Technology
Proposal No: ZSES240002
Rev No: 1.0
Date: 16-10-2024
Prepared by : Mr. Aparna
Approved by: Mr. Zaid Noordeen
www.zumisolutions.com

## Slide 2: Proposal Revision History
2
Rev. No | Date | Description | Name
1.0 | 16-10-2024 | Initial Proposal | Aparna

## Slide 3: Contents
3
Project Scope
Why Zumi This Project
Statement of Work
Project Scope
Project Cost and Duration
Payment Milestone
Assumption & Customer Responsibilities

## Slide 4: Project Scope
From: Zumi Solutions (P) Ltd., Bangalore.
To: Kaynes Technology.
Scope: Industrial protocol integration
4

## Slide 5: Why Zumi for this project
5
Have more than 20 years of experience in developing Embedded Hardware / Software &
Mobility Application.
Expertise on different i.MX / Atom / OMAP processors. Developed various RTOS (WEC7/2013, Android, iOS, Linux, VxWorks, QNX) device drivers based on these processors
Participated about 30+ products development using various processors. Most of the designs were done for Japan, US and Europe customers.
Served world-class customers across Japan, Germany, Spain, Benelux, USA, Singapore etc .,

## Slide 6
Statement of Works
Main Scope of the Work
Port the DLR / MRP onto the AM4376 PRU0 core
Port the Third party Protocol stack (Ethernet/IP or any other protocol) onto the AM4376 PRU1 core
Dynamic routing update will be done below the third party protocol stack for sending the packet to ethernet interface 0 or interface 1 or interface 0&1
Develop the test case scenario for testing the functionality

## Slide 7: Statement of Works
6
Eth Inf 1
Eth Inf 0
EtherNet MAC/PHY
Ethernet/IP / X Protocol Stack
PRU 0
PRU 1
Master
Dynamic Routing, decided by DLR/MRP
DLR/MRP
Device C
Device D
Device A
Device B
Route update
Below is the architectural flow of DLR/MRP with Protocol stack

## Slide 8: Based on the previous slide diagram, the routing will be decided by the DLR/MRP. Below are normal and fault occurance packet flow scenarios Normal Scenario: Packet will route as per below sequence: Master-->Device A -->Device B-->Device C--> Device D -->Master Fault occurred: If a cable between Device C and Device D is cut, the packet will flow as the below: Master -->Device A -->Device B -->Device C Master -->Device D
Statement of Works

## Slide 9: Deliverables
Deliverables
Patch file Test Result document User Manual
User Manual: Contains Build procedure with release notes, Setup instructions, Flash Memory Layout of firmware upate

## Slide 10: Required from the Customer
Third party’s Ethernet/IP or X Protocol stacks.
TI’s DLR / MRP Protocol Stacks
Working Board with two ethernet Interfaces.

## Slide 11: Assumptions & Customer Responsibilities
No. | Assumptions
1. | The cost estimation in the proposal is based on the current understanding on the requirements mentioned under software scope of this document. If there is change in specification, scope and hardware issues the estimation and schedule is subject to change. The Project will be executed in the Zumi / Customer premises. Customer may ask for changes in the requirements sheet after the project is started, if this calls for any additional effort and/or additional time, Zumi will inform the customer and get the approval for the additional cost and/or time. Estimation is done based on the data received in the requirements document. Any change in the requirement will be considered out of scope. The effort estimation excludes any additional hardware issue or non -firmware issue identified during the development process. If there is an issue in the hardware, the customer has to solve the hardware issue
11

## Slide 12: Assumptions & Customer Responsibilities
12
No. | Assumptions or Risks | Mitigation
2. | During implementation phase, the scope of the project may get changed or extended. This may call for a re-estimation of efforts. (Typically anywhere between 15% to 20%) | The quotation shall be revised accordingly with mutual consent.

## Slide 13: THANK YOU
Thank you very much for your interest in Zumi Solutions
Please feel free to Contact us for your requirements
Zumi Solutions (P) L td.
#956, 3rd Floor, NS Plaza, 16th Main Rd, BTM 2nd Stage, Bangalore-560076.
Tel : +91 80 4112 6182
Mob : +91 98458 93563
E-mail : zaid@zumisolutions.com Web : www.zumisolutions.com