## Slide 1
Confidential
Project Name : 1) Software Update (SW-Update) Integration
2) CVE Mitigation and Security Enhancements
3) Modbus Protocol Implementation
4) Board Boot Time Optimization
For: Kaynes Technology
Proposal No: ZSES240002
Rev No: 1.0
Date: xx-xx-2024
Prepared by : Mr. Aparna
Approved by: Mr. Zaid Noordeen
Business Proposal
www.zumisolutions.com

## Slide 2
Proposal Revision History
Confidential
Rev. No | Date | Description | Name
1.0 |  | Initial Proposal | Aparna

## Slide 3
Contents
Confidential
Project Scope
Why Zumi This Project
Statement of Work
Project Scope
Project Cost and Duration
Payment Milestone
Assumption & Customer Responsibilities

## Slide 4
From: Zumi Solutions (P) Ltd., Bangalore.
To: Kaynes Technology.
Project Scope
Scope: Industrial protocol integration
Confidential

## Slide 5
Why Zumi for this project
Confidential
Have more than 20 years of experience in developing Embedded Hardware / Software &
Mobility Application.
Expertise on different i.MX / Atom / OMAP processors. Developed various RTOS (WEC7/2013, Android, iOS, Linux, VxWorks, QNX) device drivers based on these processors.
Participated about 30+ products development using various processors. Most of the designs were done for Japan, US and Europe customers.
Served world-class customers across Japan, Germany, Spain, Benelux, USA, Singapore etc .,

## Slide 6
1) Proposal for Software Update
(SW-Update) Integration
The objective of this project is to implement a secure software update (SW-Update) mechanism for the AM437x board using TCP and UDP protocols. The system will utilize a dual-OS approach with a Main OS (OS1) and a Tiny OS (OS2) to ensure reliable firmware updates.

## Slide 7
Statements of Work
6
Implement a secure software update mechanism using SW-Update.
Establish client-server communication using secure sockets over TCP and UDP.
Design a dual-OS architecture to manage firmware updates.
Develop applications for both Main OS and Tiny OS.
Implement a PC-side management application (Final_client_pc).
Perform rigorous testing to ensure reliability and performance.

## Slide 8
Features & Functionalities
NAND Memory Allocation: 80% Main OS(OS1) and 20% Tiny OS(OS2).
Update Process: OS1 runs the Main_OS_app and OS2 runs the firmware-update application.
Boot Sequence: Default boot into OS1, when initiating an update, the system reboots into OS2 to performs the update and reboots to OS1.
PC-Side Management: The Final_client_pc application manages the update process from the PC and transfers firmware images securely using TCP or UDP.

## Slide 9
Phased Execution Plan
Phase | Description | Tasks | Deliverables | Timeline (Weeks)
1 | Requirements Analysis | Identify communication protocols, memory allocation | Requirement Document | 1
2 | Development | Implement SW-Update mechanism and server-client code | Working Prototype | 2
3 | Testing and Validation | Perform unit tests, integration tests, and system tests | Test Reports, Bug Fixes | 0.5
4 | Deployment | Deploy and monitor on target boards | Final Deployment Report | 0.5

## Slide 10
Deliverables
10
Deliverables
Patch file Test Result document User Manual

## Slide 11: 2) Secure Vulnerability Mitigation Plan for Kernel Source and RootFS Library
The objective of this project is to analyze and mitigate vulnerabilities found in the kernel source and RootFS library. Our approach includes identifying applicable patches for reported CVEs and implementing necessary updates to ensure a secure and stable system.

## Slide 12: Statements of Work
Conduct a detailed vulnerability analysis to verify security risks.
Identify patch files for reported CVEs and assess feasibility.
Apply patches or replace libraries with updated versions if necessary.
Ensure system stability and compatibility post-update.
Provide a structured timeline for implementation and validation.

## Slide 13: Features & Functionalities
Security Fixes: Patch or upgrade vulnerable components.
Compatibility Assurance: Ensure kernel and RootFS remain stable.
Performance Validation: Conduct testing after updates.
Customer Confidence: Provide transparency in security measures.

## Slide 14: Phased Execution Plan
Phase | Description | Tasks | Deliverables | Assumptions | Timeline (Weeks)
1 | Vulnerability Analysis | Identify CVEs, assess impact | Report on security risks | Customer provides full vulnerability details | 1
2 | Patch Identification | Search for available patches or updates | Patch Feasibility Report | Patches are available for affected components | 1
3 | Implementation & Testing | Apply patches or replace libraries | Updated Kernel & RootFS | System remains stable post-update | 1
4 | Validation & Deployment | Security testing, final verification | Test Reports, Deployment Package | Approval from customer | 1

## Slide 15
Deliverables
10
Deliverables
Patch file Test Result document User Manual

## Slide 16: 3) Modbus Protocol Implementation Proposal
The goal of this project is to implement and validate the Modbus protocol on the AM437x board. This involves establishing seamless communication between a Modbus TCP server (running on a PC) and a Modbus TCP client (running on the AM437x board) using CAN Bus for data transmission. The solution ensures reliable data exchange and supports future expansion to other CAN devices.

## Slide 17: Statements of Work
Develop and configure a Modbus TCP server application on a Linux PC.
Implement a Modbus TCP client application on the AM437x board.
Enable CAN Bus communication using the AM437x board's CAN interface.
Perform data exchange tests using a CAN Analyzer.
Replace the CAN Analyzer with a customer-provided CAN device for final validation.
Provide necessary support and documentation for demonstration and deployment.

## Slide 18: Features & Functionalities
Modbus Communication: Establish TCP/IP-based Modbus communication between the server and client.
CAN Bus Integration: Implement data transfer between the AM437x board and the CAN Bus.
Request and Response Management: Handle Modbus read/write requests and responses.
Data Validation: Verify correct data transmission using the CAN Analyzer.
Future Expandability: Allow easy integration with other CAN devices.

## Slide 19
Phased Execution Plan
Phase | Description | Tasks | Deliverables | Timeline (Weeks)
1 | System Setup and Configuration | Install server and client applications | Initial Environment Setup | 1
2 | Modbus Client Implementation | Develop Modbus client on AM437x | Client Application | 2
3 | CAN Bus Communication Setup | Configure CAN Bus and test data flow | Working CAN Communication | 2
4 | Testing and Validation | Perform end-to-end data transmission tests | Test Reports | 2
5 | Demo and Client Review | Conduct live demonstration | Client Feedback and Approval | 1

## Slide 20
Deliverables
10
Deliverables
Patch file Test Result document User Manual

## Slide 21: 4) Board Boot Time Optimization Proposal
The objective of this project is to optimize the boot time of the AM437x board. The current boot time is approximately 1 minute and 20 seconds. Through systematic improvements in U-Boot, Linux kernel configuration, and root filesystem (RootFS) optimization, we aim to reduce the boot time to around 30 to 35 seconds.

## Slide 22: Statements of Work
U-Boot Optimization: Streamline the bootloader process by reducing unnecessary tasks and configuring optimal parameters.
Kernel Optimization: Disable unwanted drivers, reduce debugging logs, and fine-tune kernel configurations for faster boot.
RootFS Optimization: Minimize the filesystem by removing unnecessary applications and ensuring compatibility with the optimized kernel.
Performance Validation: Validate boot time improvements through stability and functionality tests.

## Slide 23: Features & Functionalities
Faster system boot time within the target range of 30 to 35 seconds.
Reduced memory footprint by minimizing kernel drivers and libraries.
Efficient use of NAND storage with an optimized RootFS.
Seamless user experience with no loss of essential functionality.

## Slide 24
Phased Execution Plan
Phase | Description | Tasks | Deliverables | Timeline (Weeks)
1 | Analysis & Assessment | Evaluate current boot time and identify bottlenecks | Assessment Report | 1
2 | U-Boot Optimization | Optimize bootloader configurations | Updated U-Boot Binary | 1
3 | Kernel Optimization | Disable unwanted drivers and logs | Optimized Kernel Image | 1
4 | RootFS Minimization | Reduce filesystem size, keep essential libraries | Minimal RootFS | 1
5 | Validation & Testing | Measure boot time, validate stability and function | Test Report, Boot Time Results | 1

## Slide 25
Deliverables
10
Deliverables
Patch file Test Result document User Manual

## Slide 26
Required from the Customer
Confidential
10

## Slide 27
No. | Assumptions
1. | The cost estimation in the proposal is based on the current understanding on the requirements mentioned under software scope of this document. If there is change in specification, scope and hardware issues the estimation and schedule is subject to change. The Project will be executed in the Zumi / Customer premises. Customer may ask for changes in the requirements sheet after the project is started, if this calls for any additional effort and/or additional time, Zumi will inform the customer and get the approval for the additional cost and/or time. Estimation is done based on the data received in the requirements document. Any change in the requirement will be considered out of scope. The effort estimation excludes any additional hardware issue or non -firmware issue identified during the development process. If there is an issue in the hardware, the customer has to solve the hardware issue
Assumptions & Customer Responsibilities
Confidential
11

## Slide 28
Assumptions & Customer Responsibilities
Confidential
12
No. | Assumptions or Risks | Mitigation
2. | During implementation phase, the scope of the project may get changed or extended. This may call for a re-estimation of efforts. (Typically anywhere between 15% to 20%) | The quotation shall be revised accordingly with mutual consent.

## Slide 29
THANK YOU
Thank you very much for your interest in Zumi Solutions
Please feel free to Contact us for your requirements
Zumi Solutions (P) L td.
#956, 3rd Floor, NS Plaza, 16th Main Rd, BTM 2nd Stage, Bangalore-560076.
Tel : +91 80 4112 6182
Mob : +91 98458 93563
E-mail : zaid@zumisolutions.com Web : www.zumisolutions.com